## Slide 1: Aware
BRO13387450 Jack Browne CAT12375868 Lewis Catley
DRA12374169 Daniel Draper JAM13387239 Adam James
MAS11358736 Liam Mason HUN11216444 Emma J Huntley

## Slide 2: Aware
Is grid based game, where the play must traverse the map to designated location while avoiding hazards.
The hazards represent problems and dangers that can be faced on the internet such as viruses and cyber bullying.
The designated locations are usual site you would access, e.g. bank, social media.

## Slide 3: Roles
Adam - Implementor / Team worker
Daniel - Team worker / Co-ordinator
Lewis - Specialist / Monitor & evaluator
Liam - Plant / Complete finisher
Adam - Tools, Evaluation,Test, Presentation
Daniel - Game, Documentation, Presentation
Lewis - Game, Evaluation, Presentation
Liam - Game concept, Documentation,Test, Presentation
Notes: Missing leader, so worked together without a soul decision maker.

## Slide 4: Processes
Discussed game ideas
Concept idea
Game
Documentation
Test
Present

## Slide 5: Problems Faced
Members not turning up
Dan’s power cut
Adam’s blue screen
Liam’s illness
Concept delay
Loss of communication - loss of leader
Notes: Risk matrix

## Slide 6: Tuckman
Had a leader for start
No power struggle
3. Small groups, so work easily discussed
4.No dissagrments, worked together.

## Slide 7: Belbin
Adam - Implementor / Team worker
Daniel - Team worker / Co-ordinator
Lewis - Specialist / Monitor & evaluator
Liam - Plant / Complete finisher

## Slide 8: Disadvantages of Belbin

## Slide 9: Tools

## Slide 10: Reflection
Overall...
No arguments
Loss of leader
Two missing members
If we had more time…
Different game difficulties
Improve graphic fidelity
Better sounds
More features - threat encyclopedia

## Slide 11: Game Achievements
Basic game that allow people from all backgrounds and skill levels to play.
Generates awareness of dangers while using the internet, and details on these.